## Slide 1
3 · Design
From a business specification to a signed plan — checked by scripts, signed by people.
3.1
ShAIping specification creation
BA authors in ShAIping. Twelve scripted checks loop until green. Released as version N, hashed, stored in the specification repository.
3.2
Formal handover ShAIping → Spec Kit
Export → spec.md + handover record, contract test, then the validator. Red goes back to ShAIping — spec.md is never hand-edited.
3.3
Spec Kit plan creation
A0 domain check before planning, A3 standards conformance after — both scripted, no owner in the loop. Plan (epic), tasks + analyze land on the feature branch.
A3
A0
3.4
Design authority sign-off
Epic moves to 'Design review' in Jira with the evidence links. The tech lead, as design authority, decides — the workflow gate waits.
3.5
Spec Kit ↔ Jira integration via MCP
Speckit2Jira via MCP: phases → Stories under the Epic, join file jira-mapping.json. One-way, evidence-only. Approved plan = signed plan + ADRs on the branch, spec hash unchanged, Epic 'Design approved' — the resume point for step 4.
⟲ validator red → back to ShAIping · max 3
Where we are in the loop
0 · Domain master design
1 · Requirements
2 · Plan
3 · Design
4 · Implement
5 · Test
6 · Deploy
7 · Operate & assess
◆ BA releases version N
◆ BA gate: hierarchy approved
◇ design authority: waiver → ADR
◆ tech lead: design sign-off
○ management informed
Owner
Agent
MCP
CIB Skill repo
Human
BA
✓
✓
DEV
✓
✓
✓
Lead architect
Tech lead · QA
✓
In-house
✓
✓
✓
Spec Kit
✓
✓
Speckit2Jira
✓
✓
Graphify
Bitbucket
✓
✓
✓
✓
Jira
✓
✓
Graphify
specification
✓
integration
✓
✓
✓
architecture
✓
in the loop
◆
◆
◇
◆
○
◆ human decides — the run pauses ◇ decides only if raised (waiver, STOP) ▲ human acts ○ informed ✓ applies to the step ◆ A0 · A3 · A4 architecture gates — scripted, same script in hook · workflow · CI ⟲ bounded loop
A0 to build · A3 in progress · Speckit2Jira to confirm
Notes: 3 · Design — speaker notes (details behind the flow) 3.1 ShAIping specification creation — Owner BA · Agent in-house (ShAIping) · MCP Bitbucket · Skill repo: specification. BA authors and revises until the 12 checks are green; the release of version N (hashed export) is the human decision. 3.2 Handover to Spec Kit — Owner DEV runs the workflow, BA approves the hierarchy at the gate (ba-review) · Agent in-house handover + Spec Kit specify (import) · MCP Bitbucket · Skill repo: integration. Loop: after_specify validator red → back to ShAIping, max 3; spec.md never hand-edited (hash check). 3.3 Plan creation — Owner DEV; the gates run automatically (Auto), nobody owns the step in the loop. A0 domains check (before_plan hook, to build), A3 standards conformance (after_plan; conformance table + verdict JSON; in progress), plan (epic) on the branch, tasks + analyze (tasks.md phases with IDs feed 3.5; analyze CRITICAL = 0). The design authority decides only if a waiver is raised → ADR. 3.4 Design authority sign-off — Owner tech lead (design authority) · Agent Speckit2Jira + workflow gate · MCP Jira · Skill repo: integration. Epic → 'Design review' + evidence links; the workflow gate records the decision. 3.5 Jira mirror + approved plan — Auto · DEV · Agent Speckit2Jira · MCP Jira (+ Bitbucket read) · Skill repo: integration. Phases from tasks.md → Stories; join file jira-mapping.json; one-way, evidence-only. Exit state (former 3.6): signed plan + ADRs on the branch, spec hash unchanged, conformance green or waived, analyze CRITICAL = 0, tasks carry IDs, Epic 'Design approved' — the resume point for step 4. Open: Stories from phases vs from user stories (20 Aug mirror model). Status: A0 to build · A3 in progress · Speckit2Jira to confirm.

## Slide 2
4 · Implement
Bounded loops inside, humans at the boundaries — nothing merges without the same scripts green.
4.1
Git checkout · Graphify code graph
Clone, checkout the branch NNN-slug (Epic key in the name). Graphify refresh so the agent queries the graph instead of reading files.
4.2
Spec Kit implement ⇄ converge
Tests first, task by task. Every edit checked by the edit guard; fitness verdict after implement and converge. Checklist STOP if items are open.
A4
4.3
Deterministic test loop 4⇄5
Unit · acceptance · fitness run as a workflow step. Red → back to implement, max N. The same command runs again as CI required checks.
4.4
Architecture compliance report
A3 + A4 verdicts and waivers, graph-level checks via Graphify calls, posted to the Jira Epic and the PR. tech lead and lead architect are informed — the decision comes later.
4.5
Git push · pull request
Commits carry task + Carries: IDs. PR opened in Bitbucket, draft → ready. Push policy (agent identity vs DEV) to settle.
4.6
PR approval · test exit
tech lead approves the PR on evidence, QA signs the test exit. Epic 'Verified'; code enters the existing CI/CD.
⟲ suite red → back to implement · max N
Where we are in the loop
0 · Domain master design
1 · Requirements
2 · Plan
3 · Design
4 · Implement
5 · Test
6 · Deploy
7 · Operate & assess
▲ DEV starts the run
◇ DEV at the checklist STOP
▲ escalate at the loop bound
○ tech lead + lead architect informed
◆ tech lead PR · QA test exit
Owner
Agent
MCP
CIB Skill repo
Human
BA
DEV
✓
✓
✓
✓
Lead architect
✓
Tech lead · QA
✓
In-house
✓
✓
✓
Spec Kit
✓
✓
✓
✓
Speckit2Jira
✓
✓
Graphify
✓
✓
✓
Bitbucket
✓
✓
✓
✓
✓
✓
Jira
✓
✓
Graphify
✓
✓
✓
specification
✓
integration
✓
✓
architecture
✓
✓
in the loop
▲
◇
▲
○
—
◆
◆ human decides — the run pauses ◇ decides only if raised (waiver, STOP) ▲ human acts ○ informed ✓ applies to the step ◆ A0 · A3 · A4 architecture gates — scripted, same script in hook · workflow · CI ⟲ bounded loop
A4 in progress · compliance report + test agent to build · push policy open
Notes: 4 · Implement — speaker notes (details behind the flow) 4.1 Checkout + code graph — Owner DEV · Agent Spec Kit git extension + git CLI, then Graphify (ecosystem skill) · MCP Bitbucket (repo / branch lookup; clone and checkout are git CLI) + Graphify (graph queries) · Skill repo: no (Graphify is external). Branch NNN-slug exists since specify; the Epic key in the name feeds the Jira development panel. '/graphify . --update' re-extracts only changed files; the agent queries the graph instead of reading files. DEV resumes the workflow here. 4.2 Implement ⇄ converge under A4 — Auto · DEV · Agent Spec Kit + in-house A4 (edit guard on every edit, fitness verdict after implement / converge) · MCP Bitbucket + Graphify · Skill repo: architecture. DEV decides only at the native checklist STOP. 4.3 Bounded test loop — Auto · DEV · Agent Spec Kit (workflow do-while, analyze) + in-house traceability validator · MCP Bitbucket · Skill repo: specification. Bounded loop, max N; DEV escalates to the tech lead at the bound. Same test command again as CI required checks on the PR (the merge line). 4.4 Compliance report — Auto · lead architect · Agent in-house A3+A4 report + Graphify calls (graph-level checks: dependency direction, boundary crossings against the context map) + Speckit2Jira · MCP Jira (Epic comment + fields) + Bitbucket (PR comment) + Graphify (graph queries) · Skill repo: architecture + integration. tech lead and lead architect informed; decision in 4.6. 4.5 Git push — Owner DEV · Agent git extension commit + git CLI push · MCP Bitbucket (open PR). Commits carry task + Carries: IDs. Policy open: agent identity vs DEV pushes. 4.6 Approval → CI/CD — Owner tech lead (PR approval on evidence) + QA (test exit) · Agent Speckit2Jira · MCP Jira + Bitbucket · Skill repo: integration. The workflow gate waits; the PR review in Bitbucket is the actual approval, mirrored one-way to Jira. Epic 'Verified'; code enters the unchanged CI/CD. Status: A4 in progress · compliance report renderer + test agent to build · push policy open.

## Slide 3
3 · Design
Spec Kit’s core step — and where most is already done: ShAIping authors, the built ShAIping ↔ Spec Kit integration imports, the architecture standards (skills) feed the plan; A3 makes conformance a scripted verdict and the design authority signs.
Spec Kit native
In-house — available
In-house — in progress
Ecosystem pattern
Missing → to build
3.1
ShAIping specification creation
ShAIping — EventStorming inside a context · D ← BR ← AC ← SC ← UC · 12 scripted checks ✓
3.2
Formal handover ShAIping → Spec Kit
ShAIping ↔ Spec Kit integration ✓ imports the spec (hardening: contract test) · /speckit.specify in import mode
3.3
Spec Kit plan creation
before_plan: A0 domain check + context loader (standards skills) · /speckit.plan (wrapped) · after_plan: A3 conformance script + ADR draft · analyze (constitution = CRITICAL) · /speckit.tasks (wrapped) + after_tasks task guard
A3
A0
3.4
Design authority sign-off
design authority sign-off on evidence: plan.md with Constitution Check + Architecture Conformance table, analyze report, ADRs · Epic → ‘Design review’ in Jira
3.5
Spec Kit ↔ Jira integration via MCP
Speckit2Jira via MCP: phases → Stories under the Epic · one-way, evidence-only · Epic ‘Design approved’ = the resume point for step 4
◆ BA releases version N
◆ BA gate: hierarchy approved
◇ design authority: waiver → ADR
◆ tech lead: design sign-off
○ management informed
⟲ validator red → back to ShAIping · max 3
Guardrails inside the step (scripted checks)
✓ ShAIping’s scripted checks pass before the import ✓
✓ import complete: every UC / SC / AC / BR / D item with its ID (contract test to confirm)
✓ A0: domain-map version pinned; one context per feature
✓ A3: Constitution Check + Architecture Conformance table, verified by script
✓ analyze CRITICAL = 0; tasks carry IDs; fitness-test tasks present
Agents & tools on this step
ShAIping — specification authoring · ShAIping ↔ Spec Kit integration
In-house — available
DDD / EventStorming inside a bounded context; golden rule D ← BR ← AC ← SC ← UC; 12 deterministic authoring checks (FAIL blocks, WARN advises); the integration into Spec Kit is built — ShAIping stays the golden source, spec.md is what gets planned. Hardening to confirm: contract test, handover record, hash check.
Architecture standards as skills → rulebook (A3 input)
In-house — in progress
The corporate architecture standards exist as a skills repository (available); binding them to the A-gates as ARCH-### rules with check bindings — loaded by the context loader before plan, referenced by the plan / tasks presets — is in progress.
/speckit.plan · /speckit.tasks · /speckit.analyze — the native levers
Spec Kit native
plan.md carries a Constitution Check ("GATE: must pass before Phase 0 research, re-check after Phase 1 design", gates determined from the constitution); analyze marks constitution conflicts and missing mandated sections CRITICAL; tasks.md by user story with [P] markers — all three read the constitution, so rules placed there are seen natively.
A3 wiring to build: conformance script · decision ledger · task guard
Missing → to build
preset wraps plan with an Architecture Conformance table; after_plan script verifies it (JSON verdict) and writes checklists/architecture.md; ADR drafted into the ledger; after_tasks script checks Carries: IDs and mandated fitness-test tasks. Patterns: adrkit, architect-preview, arch-governance.
Tools: Bitbucket (specification + code repositories) · Jira via MCP (Epic, Stories, gate notification) · CIB skill repo (specification · integration · architecture skills)
Human decision
HUMAN DECISION AT THE BOUNDARY
Design authority sign-off
By: the tech lead, as design authority, signs the plan; the BA signs the specification
◆ BA releases version N of the specification (after the 12 checks)
◆ BA gate — hierarchy approved after the handover validator
◇ design authority — only if a waiver is raised → ADR in the ledger
◆ tech lead — design sign-off on evidence → signed plan + ADRs, Epic ‘Design approved’
○ management informed through the Jira projection
A3 · plan conformance — in progress
MISSING → to build for the guardrails
✗ Handover hardening if not already in the integration: contract test, handover record, hash check on spec.md
✗ A3 wiring: context loader (before_plan), Architecture Conformance preset wrap, conformance script (after_plan)
✗ Decision ledger (ADR per significant decision) and task guard (after_tasks)
◆ human decides — run pauses ◇ only if raised ▲ human acts ○ informed ⟲ bounded loop
Spec Kit facts verified against github/spec-kit main @ e4895d1 (17 Aug 2026) · in-house status (ShAIping, its Spec Kit integration, standards as skills, Assessor) as stated by UltraSDLC · "to build" = proposal · 6–7 = existing CI/CD & ops
Notes: 3 · Design in detail — content from agentic-sdlc-speckit-v4 slide 9 (Step 3 · Design), re-cut onto steps 3.1–3.5. Deviation from v4: the design authority is the tech lead (decision of 31 Aug 2026); v4 said lead architect. Added beyond v4: step 3.5 (Speckit2Jira projection) and the tools line. v4 notes: Spec Kit facts: templates/commands/plan.md and templates/plan-template.md (Constitution Check gate; Phase 0/1 outputs), tasks.md, analyze.md (constitution conflicts CRITICAL). In-house status per Roman (17 Aug 2026): ShAIping available; the ShAIping ↔ Spec Kit integration is built; the architecture standards exist as a skills repository (binding to A-gates in progress); the Architecture Assessor is available. Whether the integration already includes a contract test / handover record / hash check was not stated — shown as “to confirm”. Ecosystem: adrkit, architect-preview, arch-governance, api-evolve.

## Slide 4
4 · Implement
The native Spec Kit agents are already here: implement ⇄ converge build the spec tests-first, with the checklist STOP-gate at the start; A4 adds the fitness-function runner at the end — the same script runs again in the test loop and on the pull request.
Spec Kit native
In-house — available
In-house — in progress
Ecosystem pattern
Missing → to build
4.1
Git checkout · Graphify code graph
before_implement: A0 pin check · context loader (standards) · checkout NNN-slug (Epic key in the name) · Graphify code graph refresh
4.2
Spec Kit implement ⇄ converge
/speckit.implement ✓ checklist STOP-gate (checklists/architecture.md) · tasks tests-first ✓ incl. fitness test tasks · after_implement: A4 fitness runner · /speckit.converge ✓ appends unbuilt work
A4
4.3
Deterministic test loop 4⇄5
the same script runs again in the 4 ⇄ 5 workflow loop (shell + do-while, max N) · red verdict → back to implement · required checks on the PR
4.4
Architecture compliance report
A3 + A4 verdicts, waivers, graph checks (Graphify calls) → compliance report on the Jira Epic and the PR
4.5
Git push · pull request
PR (IDs on commits) · commits carry task + Carries: IDs · PR opened in Bitbucket, draft → ready
4.6
PR approval · test exit
tech lead approval → 5 · fitness results, review, security scan attached · QA test exit · code enters the existing CI/CD
▲ DEV starts the run
◇ DEV at the checklist STOP
▲ escalate at the loop bound
○ tech lead + lead architect informed
◆ tech lead PR · QA test exit
⟲ suite red → back to implement · max N
Guardrails inside the step (scripted checks)
✓ native: analyze CRITICAL = 0 · every checklist in checklists/ PASS (STOP-gate)
✓ native: test tasks and fitness-test tasks executed first; halt on failure
✓ A4: fitness runner green (rulebook) — after_implement / after_converge
✓ native converge: no unbuilt work left; no phantom completions; commits carry IDs
Agents & tools on this step
Native Spec Kit agents — all here today
Spec Kit native — available today
/speckit.tasks: dependency-ordered tasks.md by story ([P] parallel) · /speckit.taskstoissues: GitHub issues · /speckit.analyze: read-only cross-artifact report (constitution conflicts CRITICAL) · /speckit.implement: scans every file in checklists/ and STOPs on unchecked items, runs test tasks first, halts on failure · /speckit.converge: appends unbuilt work · git ext: branch + auto-commit hooks. All verified in the repo — nothing to build.
verify · verify-tasks · staff-review · worktrees · architecture-guard · blueprint-index · Graphify
Ecosystem pattern
Code vs spec artifacts; phantom-completion detection; spec-aware review; worktree isolation for parallel agents; architectural drift detection with refactor tasks; living architecture map with a deterministic CI gate — patterns for A4. Graphify as the code-graph provider: refresh at checkout, graph queries via MCP for the agent and the fitness checks.
A4 · Fitness-function runner + architecture checklist
Missing → to build
speckit.arch.fitness: dependency direction, forbidden imports, boundary crossings against the context map, layering, coupling thresholds — on the code graph, JSON verdict; runs as after_implement hook, in the 4 ⇄ 5 workflow loop and as a CI check (A5 / A6). checklists/architecture.md is written by the A3 conformance script, so implement’s own native gate stops on unmet design-time items.
Agent audit ledger + permission policy
Missing → to build
Who (which agent, under which task) changed what; permissions bounded per task; every commit carries task and requirement IDs.
Tools: Bitbucket (repository, PR, required checks) · Jira via MCP (Epic evidence, PR-approval-ready) · Graphify MCP (graph queries) · mvn / gradle / npm test · CIB skill repo
Human decision
HUMAN DECISION AT THE BOUNDARY
PR approval
By: tech lead, with fitness results, review and security scan attached
▲ DEV starts or resumes the run (specify workflow resume)
◇ DEV at the native checklist STOP — resolve or confirm open items
▲ DEV escalates to the tech lead when the loop bound is hit
○ tech lead + lead architect informed by the compliance report on the Epic
◆ tech lead — PR approval on evidence · ◆ QA — test exit → PR + test report
A4 · fitness functions — in progress
MISSING → to build for the guardrails
✗ A4 fitness-function runner on the code graph — hook, workflow loop, CI
✗ Code-graph provider behind the seam (large / brownfield repos)
✗ Agent audit ledger + permission policy
◆ human decides — run pauses ◇ only if raised ▲ human acts ○ informed ⟲ bounded loop
Spec Kit facts verified against github/spec-kit main @ e4895d1 (17 Aug 2026) · in-house status (ShAIping, its Spec Kit integration, standards as skills, Assessor) as stated by UltraSDLC · "to build" = proposal · 6–7 = existing CI/CD & ops
Notes: 4 · Implement in detail — content from agentic-sdlc-speckit-v4 slide 10 (Step 4 · Implement), re-cut onto steps 4.1–4.6 (evidence on the Epic = 4.4, after the bounded test loop). Added beyond v4: Graphify as the code-graph provider (ecosystem card, 4.1 and 4.4), the Jira / Bitbucket tools line, and the in-step human decisions. v4 notes: Spec Kit facts: templates/commands/tasks.md, taskstoissues.md, implement.md ("STOP and ask" on unchecked checklist items; test tasks first; halt on failure), converge.md; extensions/git/extension.yml hooks. Ecosystem: verify, verify-tasks, review, staff-review, worktrees, architecture-guard, blueprint-index.

## Slide 5
A-gates · the principle
An A-gate is not a review slot. It is an agentic suite — agents, skills, MCPs, scripts, hooks and workflow steps assembled for one goal on one loop step — that turns the architecture rulebook into a scripted verdict, enforced at control points and signed by a named human at the boundary.
Anatomy of an A-gate — one agentic suite per loop step: policy elements feed both the maker and the checker; control elements make the verdict binding
1
POLICY — what the suite obeys
Architecture rulebook: the corporate standards as skills → ARCH-### rules with severity, scope (plan · design · code · runtime) and a check binding
Domain master design: bounded contexts, context map, glossary, owners — every spec and plan pins domain-map@version
Constitution: the rulebook is NON-NEGOTIABLE; features live in one bounded context
Decision ledger: ADRs; waivers only with owner, evidence and expiry
2
MAKER — agents that produce
Spec Kit commands on the coding agent: specify (import) · plan · tasks · implement ⇄ converge
In-house agents: ShAIping (authoring), Proposer (findings → [PROPOSED])
Presets shape what plan / tasks must contain; the context loader puts rulebook, domain map and ADRs in front of the agent
Tools via MCP: Bitbucket · Jira (Speckit2Jira) · Graphify (code graph)
3
CHECKER — the guardrails
Extension command + deterministic script → JSON verdict (satisfied · waiver · violations · rules_skipped)
ShAIping's 12 checks · handover validator · A3 check-plan + task guard · A4 fitness runner · A5 evidence gate · A7 Assessor
A verdict is an exit code, not an opinion; a waiver counts only from the ledger
4
CONTROL — where it binds
Hook — agent-dispatched, convenient
Workflow shell gate — orchestration, hard (do-while, max N)
CI required status check — the property line (A6), pipeline unchanged
◆ Human gate at the boundary — named role, evidence in front of them, decision recorded
same rules
artefact
verdict
MAKER · CHECKER
Every A-gate pairs a maker with a checker. An agent produces the artefact under the policy; a deterministic script verifies it against the same policy; the verdict is enforced at up to three control points and put in front of a named human at the boundary. Inside the iteration no human waits — between iterations no agent decides.
Guardrail ≠ gate
A guardrail is one checker inside the suite: an extension command with a script and a verdict, attached to a hook. An A-gate composes several guardrails with its policy and control elements — and one guardrail serves several gates: the conformance script runs at A3 and again as a PR check at A6; the fitness runner at A4, in the A5 loop and at A6. Not a 1 : 1 relation.
Example · A3 plan conformance — the same anatomy, filled in
Policy rulebook (standards as skills) · domain map pinned · constitution article · ledger for ADRs and waivers
Maker /speckit.plan wrapped by the preset (Architecture Conformance table) · context loader before it · /speckit.tasks with Carries: IDs
Checkers check-plan script → conformance verdict + checklists/architecture.md · task guard · analyze CRITICAL = 0
Control after_plan hook → workflow shell gate → CI required check (A6)
Human decision at the boundary the design authority signs the plan on the conformance verdict, the ADRs and the analyze report → signed plan version + ADRs; a waiver only through the ledger, with owner and expiry.
Where it lands: plan.md conformance table · checklists/architecture.md · PR status checks · findings.json · decision ledger · KPI view (conformance rate per A-gate, findings aging, waiver debt).
◆ human decides — run pauses ⟲ bounded loop A0–A7 = architecture gates, one per loop step, numbered by the step
Spec Kit facts verified against github/spec-kit main @ e4895d1 (17 Aug 2026) · in-house status (ShAIping, its Spec Kit integration, standards as skills, Assessor) as stated by UltraSDLC · "to build" = proposal · 6–7 = existing CI/CD & ops
Notes: A-gates · the principle. Vocabulary from agentic-sdlc-speckit-v4 (slides 5, 6, 14): every guardrail is an extension command with a script (JSON verdict) attached to a Spec Kit hook, plus a preset that shapes what plan and tasks must contain; hooks are convenient (agent-dispatched), the same scripts run as workflow shell gates and CI checks — the hard line. Policy elements = rulebook (standards as skills → ARCH-### rules with severity, scope, check binding), domain master design, constitution article, decision ledger (ADRs, waivers with owner and expiry). Maker = the agent producing the artefact under the policy (Spec Kit commands, ShAIping, Proposer). Checker = the deterministic script verifying against the same policy. Control = hook → workflow shell gate → CI required check → human gate at the boundary (decision table, slide 2 of v4). Guardrail vs gate: a gate composes several guardrails; one guardrail serves several gates (conformance at A3 and A6, fitness at A4/A5/A6).

## Slide 6
A0 – A7 · what each gate is for
One architecture checkpoint per step of the loop. Each has a goal, takes something in, produces something checked, and a named person decides on evidence — scripts check inside the step, people sign at the boundary.
available
in progress
to build
◆ a named person decides
A0
0 · Domain master design
to build
Everyone builds inside one agreed map of the business domains.
Takes in: the business capability map, owners, the architecture rulebook
Produces: a versioned domain map every requirement, specification and plan refers to; a domain change is a controlled change with a known impact
◆ Decides: lead architect with the domain owner; the architecture review board for structural changes
A1
1 · Requirements
to build
No requirement without a home and an owner.
Takes in: business needs, regulation, feedback and findings from the running system
Produces: requirements assigned to a domain and an owner, with durable IDs; improvement proposals from the last run accepted or rejected — never applied silently
◆ Decides: business owner; the lead architect co-signs the domain assignment
A2
2 · Plan
to build
Start an iteration knowing its architecture debt and dependencies.
Takes in: the approved requirements, capacity, debt items found in operations
Produces: an iteration charter: scope by domain, owners, debt items with evidence, exit criteria — the master gate that starts the next turn
◆ Decides: steering board with the lead architect
A3
3 · Design
in progress
The plan follows the architecture standards before any code exists.
Takes in: the specification signed by the business analyst
Produces: a plan with a conformance verdict, decisions recorded, tasks traceable to requirements; exceptions only as recorded waivers
◆ Decides: design authority (tech lead) signs the plan on the evidence
A4
4 · Implement
in progress
Code cannot cross the boundaries the rules forbid.
Takes in: the approved plan and its tasks
Produces: code built test-first, checked at every edit, with a fitness verdict green or waived; every commit traceable to a task and a requirement
◆ Decides: nobody waits — automatic; the developer only if the checklist stops the run
A5
5 · Test
to build
Proof, not opinion, at test exit.
Takes in: the built code and its tests
Produces: a deterministic test verdict with a requirement → test matrix; the architecture fitness re-run attached to the pull request
◆ Decides: QA lead with the tech lead
A6
6 · Deploy
to build
Nothing enters the pipeline without the same checks green.
Takes in: the pull request with its evidence
Produces: required checks passed on the pull request — the same scripts as inside the loop; the delivery pipeline itself is unchanged
◆ Decides: tech lead approves the pull request; release approval as today
A7
7 · Operate & assess
available
The running system is measured against the same rules — findings become proposals.
Takes in: the delivered system, the rulebook and the domain map
Produces: findings with evidence, turned into proposed requirement or domain changes that people accept or reject at the next turn
◆ Decides: lead architect with the business owner of the domain
The one-line answer: architecture is checked by scripts at every step and signed by named people at the boundaries — nothing built inside the loop can drift from the rules without a recorded, expiring exception.
A-gate number = loop step · A0 sits at the hub, where the domain map lives
Spec Kit facts verified against github/spec-kit main @ e4895d1 (17 Aug 2026) · in-house status (ShAIping, its Spec Kit integration, standards as skills, Assessor) as stated by UltraSDLC · "to build" = proposal · 6–7 = existing CI/CD & ops
Notes: A0–A7 for management — plain-language view of the A-gates, from agentic-sdlc-speckit-v4 slides 1, 2 and 14 (wheel, decision table, shift-left). Goals per gate: A0 domain map guard — every feature inside one bounded context, domain changes through change control; A1 architecture intake — context + owner on every requirement, Assessor proposals accepted by humans; A2 architecture in the iteration charter — debt items with evidence, cross-context dependency check; A3 plan conformance — Architecture Conformance table verified by script, ADRs, task guard; A4 fitness functions — checklist gate at the start of implement, fitness runner after implement / converge; A5 evidence at test exit — fitness re-run in the deterministic loop, NFR tests, verdict on the PR; A6 required PR status checks with the same scripts, pipeline unchanged; A7 Architecture Assessor between 7 and 1, findings → Proposer → human acceptance. Statuses as of the v4 deck: A7 available, A3/A4 in progress, the rest to build. Design authority for A3 = tech lead (31 Aug 2026 decision).

## Slide 7
Why Spec Kit as the spine
Reuse the proven standard for spec-driven development and attach to it — build the policy and the gates, not another SDLC engine. And nothing in the A-gates is married to the spine: the same agentic suite re-binds to any SDD process that exposes the same seams.
Reuse the proven standard — not rebuild it
Proven and open. GitHub Spec Kit: 10 core commands delivered to 30+ agent integrations; facts verified against the repository; an ecosystem of 154 community extensions and 31 presets as patterns.
Native levers reused as-is. Constitution Check gate · analyze (constitution conflicts CRITICAL) · checklist STOP-gate · tests-first implement · converge · git extension · workflows with human gates and resumable state — nothing to build where the spine already has it.
Done today rides on it. ShAIping and the built ShAIping ↔ Spec Kit integration, the architecture standards as a skills repository, the Architecture Assessor (A7) — all attach to the spine instead of replacing it.
Upgrade-safe. requires.speckit_version pinned + a conformance test on upgrade; there is no fork, so there is no fork cost.
How we attach — without forking
Preset
composes templates and commands (append · wrap around {CORE_TEMPLATE}) — shapes what plan and tasks must contain
Extension
new commands + deterministic scripts + config, attached to 20 lifecycle hooks (before / after × 10 commands)
Workflow
the orchestration: gate · shell · if · do-while steps, state persisted, resumable (specify workflow resume)
Bundle + private catalog
preset + extension + workflow installed in one step, versions pinned (sha256), air-gap friendly
Everything corporate ships as our own packages — verified in the sandbox (17 Aug 2026): preset composition, extension hooks, workflow with gates, offline bundle, installed and exercised.
Why it can change — the A-gates are portable
A-gate suite = policy · maker · checker · control
lifecycle hook
workflow gate
CI required check
Spec Kit — the spine today (hooks · workflow · PR)
any SDD process with the same seams: lifecycle hooks · pipeline steps · PR checks
Policy is ours, host-free. The rulebook (standards as skills), the domain master design, the constitution article and the decision ledger live in our repositories — no Spec Kit dependency.
Checkers run anywhere. Guardrails are deterministic scripts with a JSON verdict — the same script in a hook, a workflow step or a CI job.
Providers behind the contract seam. Specification authoring (ShAIping) and the code graph (Graphify) swap independently of the spine.
Exit cost = re-binding the control points — not rebuilding policy, checkers or evidence.
Who owns what: ShAIping owns the specification and its checks · Spec Kit owns plan, tasks, analyze, implement ⇄ converge and the workflow with the human gates · the architecture rulebook is ours and applies to the plan, not the specification · CI/CD and operations stay unchanged.
A0–A7 = architecture gates · the suite = policy + maker + checker + control (slide 5)
Spec Kit facts verified against github/spec-kit main @ e4895d1 (17 Aug 2026) · in-house status (ShAIping, its Spec Kit integration, standards as skills, Assessor) as stated by UltraSDLC · "to build" = proposal · 6–7 = existing CI/CD & ops
Notes: Why Spec Kit as the spine. Sources: speckit-plugin verification (17 Aug 2026 — presets/extensions/workflows/bundles verified in a sandbox against github/spec-kit main @ bf88c9f; 'can be plugged in without forking it'), coverage map v4 (native levers, done-today list, 154 extensions / 31 presets), v4 slide 13 (who owns what). Portability argument: policy artifacts and checkers have no Spec Kit dependency; control points (lifecycle hook · workflow gate · CI required check) exist in any SDD host; providers sit behind the contract seam. Exit cost = re-binding control points.

## Slide 8
Missing → to build · the roadmap
Sequenced by what each item unlocks, not by effort. Every item is a script with a verdict plus the artifact humans decide on; ecosystem pieces are reused where they fit — the gate code is ours.
Missing → to build
A-gate chip = which gate the item completes
1
Rulebook binding + A3 wiring
A3
Build: ARCH-### binding of the standards skills; context loader (before_plan); plan wrap + check-plan (after_plan) → checklists/architecture.md; decision ledger; task guard (after_tasks)
Protects: architecture constrains the plan before code exists; implement cannot start on unmet design items
Builds on: standards skills (available) · Constitution Check · analyze CRITICAL · implement checklist gate · adrkit
2
Domain master design + A0 guard
A0
Build: map, context map, glossary, owners; constitution article; speckit.domain.check (version pin, context) on before_plan / before_implement
Protects: answers “where are the domains”; no orphan features
Builds on: constitution · memory-loader · charter
3
A4 fitness runner + code graph
A4
Build: speckit.arch.fitness on after_implement / after_converge, in the 4 ⇄ 5 do-while and as PR check; fitness-test tasks via the tasks preset; code-graph provider behind the seam
Protects: code cannot cross boundaries the map forbids; verdict identical in hook, loop and CI
Builds on: architecture-guard · blueprint-index · Graphify / AST
4
Domain change control
A0
Build: speckit.domain.change impact report, change classes, gate, re-validation runner, glossary guard
Protects: answers “what happens when we change them”
Builds on: hooks · workflow gate · trace graph
5
A7 → A1 Proposer re-entry
A7→A1
Build: speckit.arch.propose: findings → [PROPOSED] changes into the requirements repository / Step 0; workflow with the human gate; A1 repository check
Protects: the loop closes: findings become requirements, never silent debt
Builds on: Architecture Assessor (available) · assess ext · trace graph
6
Waiver agent + audit ledger
all gates
Build: speckit.arch.waive (owner, evidence, expiry) consulted by every A-gate script; agent action ledger with IDs on commits
Protects: exceptions are explicit and expire; every change is attributable
Builds on: git ext commit hooks · decision ledger
7
A5 / A6 evidence + PR checks
A5 · A6
Build: test evidence gate (results + manifest + fitness → JSON verdict for the loop); NFR tests from Success Criteria; required PR status checks with the same scripts
Protects: the architecture’s promises are proven before code enters the pipeline
Builds on: trace · v-model · workflow do-while · CI status checks
8
A2 charter check · KPIs · handover hardening
A2
Build: iteration charter + decision records with the cross-context dependency check; KPI view (conformance per A-gate, findings aging, waiver debt); confirm contract test / handover record in the integration
Protects: the master gate has evidence; the architect has numbers; the import is provably complete
Builds on: roadmap · scope · workflow inputs · built integration (Speckit2Jira for the KPI view — to confirm)
Done today and reused throughout: ShAIping (specification authoring, 12 scripted checks) · ShAIping ↔ Spec Kit integration · architecture standards as a skills repository · Architecture Assessor (A7, between 7 and 1) · Spec Kit spine on 3–4 (10 commands, 20 hooks, workflows with human gates, presets / extensions / bundles) · existing CI/CD and operations, untouched · 154 community extensions and 31 presets as patterns.
1 → 8 sequenced by dependency and leverage · no effort estimates by design
Spec Kit facts verified against github/spec-kit main @ e4895d1 (17 Aug 2026) · in-house status (ShAIping, its Spec Kit integration, standards as skills, Assessor) as stated by UltraSDLC · "to build" = proposal · 6–7 = existing CI/CD & ops
Notes: Roadmap of the missing agentic suite — content verbatim from agentic-sdlc-speckit-v4 slide 15 (Missing but important — the A-gate roadmap), restyled: 8 items sequenced by dependency and leverage; item 1 turns what is already available (standards as skills, built integration) into a scripted A3 verdict fastest; 2–3 extend enforcement to domains and code; 4–6 close the loop with change control, re-entry and waivers; 7–8 harden evidence. Deploy and operations are out of scope by decision. Addition beyond v4: Speckit2Jira named on item 8 as the delivery vehicle of the KPI view (to confirm).

## Slide 9
A0 – A7 · one gate per turn of the loop
The loop, its seven steps and the domain map at the hub. Each A-gate in one line: what it protects and who decides — diamond colour = status.
alternative cut
A0
0 · Domain master design
one agreed map of the domains · owned by the lead architect
1 · Requirements
A1
No requirement without a home and an owner
◆ business owner
2 · Plan
A2
Start the iteration knowing its debt and dependencies
◆ steering board + lead architect
3 · Design
A3
The plan follows the standards before code exists
◆ design authority (tech lead)
4 · Implement
A4
Code cannot cross the boundaries the rules forbid
— automatic; DEV only at a STOP
5 · Test
A5
Proof, not opinion, at test exit
◆ QA lead with the tech lead
6 · Deploy
A6
Nothing enters the pipeline without the same checks green
◆ tech lead — PR approval
7 · Operate & assess
A7
Findings become proposals, not silent debt
◆ lead architect + business owner
A0 — Everyone builds inside one agreed map of the domains
◆ lead architect + domain owner; the review board for structural changes
Reading the wheel
available
in progress
to build
◆ a named person decides at the boundary — inside the step, scripts decide
What each turn transforms
Steps 1 – 2 · the business loop
business needs → requirements with a domain and an owner → an iteration charter with known debt
Steps 3 – 4 · the delivery iteration
a signed specification → a plan with a conformance verdict → code built test-first, checked at every edit
Steps 5 – 6 · the exit
a deterministic test verdict → a pull request with the same checks green → the existing pipeline, unchanged
Step 7 → 1 · the return
the running system measured against the rules → findings with evidence → proposals a person accepts
One line: checked by scripts at every step, signed by named people at the boundaries — nothing drifts from the rules without a recorded, expiring exception.
A-gate number = loop step · humans turn the loop · the hub is the domain map
Spec Kit facts verified against github/spec-kit main @ e4895d1 (17 Aug 2026) · in-house status (ShAIping, its Spec Kit integration, standards as skills, Assessor) as stated by UltraSDLC · "to build" = proposal · 6–7 = existing CI/CD & ops
Notes: Alternative to slide 6 — the same A0–A7 goals and deciders on the loop wheel (v4 slide 1 motif) in this deck's identity. Diamond colour = status (A7 available, A3/A4 in progress, rest to build). Right: the manager's 'what is transformed' view per turn of the loop.

## Slide 10
Why Spec Kit as the spine — in one picture
What we attach above the spine, what we own below it — and how the same plugs fit another SDD process.
alternative cut
WE ATTACH — WITHOUT FORKING
Preset
shapes what plan · tasks must contain
Extension + 20 hooks
commands · scripts → JSON verdict
Workflow
gate · shell · do-while, resumable
Bundle + private catalog
one-step install, versions pinned
constitution
specify (import)
clarify
plan
tasks
analyze
implement ⇄ converge
tests (shell)
PR · CI
Rulebook
architecture standards as skills → ARCH-### rules
Domain master design
contexts · context map · glossary · owners
Decision ledger
ADRs · waivers with owner and expiry
ShAIping
specification authoring, 12 checks
Graphify
code graph behind the contract seam
SPEC KIT — the spine on steps 3 – 4 · 10 commands · 20 hooks · workflows with human gates
WE OWN — POLICY AND PROVIDERS, NO SPEC KIT DEPENDENCY
ANY SDD PROCESS with the same seams — lifecycle hooks · pipeline steps · PR checks — takes the same plugs
exit cost = re-binding three control points (hook · workflow gate · CI check) — policy, checkers, providers and evidence unchanged
Native levers reused as-is: Constitution Check gate · analyze (constitution conflicts CRITICAL) · checklist STOP-gate · tests-first implement · converge · git extension · workflows with human gates and resumable state
1
Proven and open
GitHub Spec Kit: 10 core commands, 30+ agent integrations, 154 community extensions and 31 presets as patterns — facts verified against the repository.
2
Attach, don't fork
Everything corporate ships as our own packages through presets, extensions, workflows and bundles; requires.speckit_version pinned, a conformance test on upgrade — no fork, no fork cost.
3
Portable by design
Policy artifacts and checkers have no Spec Kit dependency; the three control points exist in any SDD host; providers sit behind the contract seam.
Who owns what: ShAIping owns the specification and its checks · Spec Kit owns plan, tasks, analyze, implement ⇄ converge and the workflow with the human gates · the architecture rulebook is ours and applies to the plan, not the specification · CI/CD and operations stay unchanged.
the suite = policy + maker + checker + control (slide 5) · A0–A7 = architecture gates
Spec Kit facts verified against github/spec-kit main @ e4895d1 (17 Aug 2026) · in-house status (ShAIping, its Spec Kit integration, standards as skills, Assessor) as stated by UltraSDLC · "to build" = proposal · 6–7 = existing CI/CD & ops
Notes: Alternative to slide 7 — the spine argument as one picture: attachments above the spine (preset, extension + hooks, workflow, bundle), the Spec Kit command chain as the spine, policy and providers below it (no Spec Kit dependency), and a dashed ghost spine showing the same plugs fitting any SDD process with the same seams. Right: the three reasons in one line each. Sources: speckit-plugin verification, coverage map v4, v4 slides 6 and 13.

## Slide 11
Missing → to build · four waves
The same eight items, grouped by what each wave unlocks — and the A-gates turning from red to amber to green as the waves land.
alternative cut
Available today
the baseline we attach to
✓ ShAIping + its Spec Kit integration
✓ architecture standards as skills
✓ Architecture Assessor (A7)
✓ Spec Kit spine on 3 – 4
A-gates today
A0
A1
A2
A3
A4
A5
A6
A7
Wave 1 · a verdict on the plan
turns what is available into a scripted A3 verdict fastest
1
Rulebook binding + A3 wiring
A3
protects: architecture constrains the plan before code exists
A-gates after this wave
A0
A1
A2
A3
A4
A5
A6
A7
Wave 2 · domains and code
the map and the code obey the same rulebook
2
Domain master design + A0 guard
A0
protects: answers “where are the domains”; no orphan features
3
A4 fitness runner + code graph
A4
protects: code cannot cross boundaries the map forbids
A-gates after this wave
A0
A1
A2
A3
A4
A5
A6
A7
Wave 3 · close the loop
change control, re-entry and waivers
4
Domain change control
A0
protects: answers “what happens when we change them”
5
A7 → A1 Proposer re-entry
A7→A1
protects: findings become requirements, never silent debt
6
Waiver agent + audit ledger
all
protects: exceptions are explicit and expire; every change is attributable
A-gates after this wave
A0
A1
A2
A3
A4
A5
A6
A7
Wave 4 · harden the evidence
proof at test exit, the master gate with numbers
7
A5 / A6 evidence + PR checks
A5·A6
protects: the architecture’s promises are proven before the pipeline
8
A2 charter check · KPIs · handover hardening
A2
protects: the master gate has evidence; the architect has numbers
A-gates after this wave
A0
A1
A2
A3
A4
A5
A6
A7
available
in progress
to build
wave → gate mapping follows the item chips on slide 8 (1 → A3, 2 → A0, 3 → A4, 4 → A0, 5 → A7 → A1, 6 → all gates, 7 → A5 · A6, 8 → A2) · sequenced by dependency and leverage, no effort estimates by design
Every item = a script with a verdict plus the artifact humans decide on; ecosystem pieces reused where they fit — the gate code is ours.
1 → 8 as on slide 8 · Build / Protects / Builds on details stay on slide 8
Spec Kit facts verified against github/spec-kit main @ e4895d1 (17 Aug 2026) · in-house status (ShAIping, its Spec Kit integration, standards as skills, Assessor) as stated by UltraSDLC · "to build" = proposal · 6–7 = existing CI/CD & ops
Notes: Alternative to slide 8 — the eight roadmap items grouped into four waves by what each unlocks (v4 slide 15 notes: item 1 turns what is available into a scripted A3 verdict fastest; 2–3 extend enforcement to domains and code; 4–6 close the loop with change control, re-entry and waivers; 7–8 harden evidence). The A-gate strip per column shows the status after each wave; the item → gate mapping is derived from the v4 roadmap chips (A0 for items 2 and 4; A1 completed by the Proposer re-entry's repository check).

## Slide 12
3 · Design — who does what, where
The same five steps as a cross-functional flow: humans, agents, tools reached via MCP and the skills each step obeys — the main path, the bounded loop and the decisions.
alternative cut
Where we are in the loop
0 · Domain master design
1 · Requirements
2 · Plan
3 · Design
4 · Implement
5 · Test
6 · Deploy
7 · Operate & assess
◆ human decides — run pauses
◇ decides only if raised
▲ human acts
○ informed
▭ agent action (in-house · Spec Kit · Speckit2Jira · Graphify)
■ tool reached via MCP
◌ skill from the CIB skill repo
→ main path · ⟲ bounded loop
Business analyst
Tech lead · design authority
Delivery team (DEV)
In-house agents
Spec Kit
Speckit2Jira
Bitbucket (MCP)
Jira (MCP)
CIB skill repo
3.1
ShAIping specification creation
3.2
Formal handover ShAIping → Spec Kit
3.3
Spec Kit plan creation
A3
A0
3.4
Design authority sign-off
3.5
Spec Kit ↔ Jira integration via MCP
▲ ◆ authors · releases version N
◆ BA gate: hierarchy approved
◇ waiver → ADR
◆ design sign-off on evidence
▲ runs corp-sdlc-loop
auto
auto
ShAIping — EventStorming · 12 scripted checks
handover: spec.md + record · contract test · validator
A0 domain check · A3 conformance script · task guard
/speckit.specify (import)
/speckit.plan · tasks · analyze
Epic → ‘Design review’ + evidence links
phases → Stories · Epic ‘Design approved’
spec repository
feature branch
plan.md · tasks.md
read
Epic transition
Stories
specification
integration
architecture
integration
integration
⟲ validator red → back to ShAIping · max 3
alternative to slide 1 · same steps, same markers · rows = who or what, columns = the step
Spec Kit facts verified against github/spec-kit main @ e4895d1 (17 Aug 2026) · in-house status (ShAIping, its Spec Kit integration, standards as skills, Assessor) as stated by UltraSDLC · "to build" = proposal · 6–7 = existing CI/CD & ops
Notes: Alternative to slide 1 — the Design step as a cross-functional flow: lanes for the humans (business analyst, tech lead as design authority, delivery team), the agents (in-house, Spec Kit, Speckit2Jira), the tools reached via MCP (Bitbucket, Jira) and the CIB skill repo; the main path runs ShAIping → handover → Spec Kit plan → design sign-off → Jira projection; loop: after_specify validator red → back to ShAIping (max 3). Content identical to slide 1's matrix.

## Slide 13
4 · Implement — who does what, where
Six steps as a cross-functional flow: the delivery team starts the run, agents build under A4 inside bounded loops, tools via MCP carry the evidence, humans approve at the boundary.
alternative cut
Where we are in the loop
0 · Domain master design
1 · Requirements
2 · Plan
3 · Design
4 · Implement
5 · Test
6 · Deploy
7 · Operate & assess
◆ human decides — run pauses
◇ decides only if raised
▲ human acts
○ informed
▭ agent action (in-house · Spec Kit · Speckit2Jira · Graphify)
■ tool reached via MCP
◌ skill from the CIB skill repo
→ main path · ⟲ bounded loop
Delivery team (DEV)
Tech lead · QA lead
In-house agents
Spec Kit
Speckit2Jira
Graphify
Bitbucket (MCP)
Jira (MCP)
CIB skill repo
4.1
Git checkout · Graphify code graph
4.2
Spec Kit implement ⇄ converge
A4
4.3
Deterministic test loop 4⇄5
4.4
Architecture compliance report
4.5
Git push · pull request
4.6
PR approval · test exit
▲ starts / resumes the run
◇ checklist STOP: resolve or confirm
▲ escalates at the loop bound
auto
○ informed by the report
◆ ◆ PR approval · test exit
A4 edit guard · fitness runner
traceability validator
A3 + A4 report + waivers
git ext: checkout NNN-slug
/speckit.implement ⇄ converge
workflow do-while · analyze
git ext commit · push · PR
report → Epic + PR
Epic ‘PR review’ → ‘Verified’
/graphify --update
graph queries
graph-level checks
branch
commits
commits
PR comment
PR opened
merge
Epic fields
Epic status
architecture
specification
arch · integr.
integration
⟲ suite red → back to implement · max N
alternative to slide 2 · same steps, same markers · rows = who or what, columns = the step
Spec Kit facts verified against github/spec-kit main @ e4895d1 (17 Aug 2026) · in-house status (ShAIping, its Spec Kit integration, standards as skills, Assessor) as stated by UltraSDLC · "to build" = proposal · 6–7 = existing CI/CD & ops
Notes: Alternative to slide 2 — the Implement step as a cross-functional flow. Main path: git ext checkout → /speckit.implement ⇄ converge under A4 → workflow do-while test loop → compliance report → push / PR → tech lead PR approval and QA test exit. Loop: suite red → back to implement, max N. Graphify: graph refresh at checkout, graph queries during implement, graph-level checks in the report. Content identical to slide 2's matrix.

## Slide 14
3 · Design — the sequence
When, in what order, who waits for whom: humans appear only at the edges and gates; inside the step the scripts verify. Same steps 3.1 – 3.5, read top to bottom.
alternative cut
Business analyst
Tech lead · design authority
Delivery team (DEV)
ShAIping + handover
Spec Kit + guardrails (A0 · A3)
Speckit2Jira → Jira
Repository (Bitbucket)
3.1 · ⟲ revise until the 12 checks are green
author the specification · UC → SC → ACT → BR → DATA
findings from the 12 scripted checks
◆ release version N (hashed export)
▲ run corp-sdlc-loop → /speckit.specify (import)
3.2 · ⟲ validator red → back to ShAIping · max 3
formal handover: spec.md + handover record · contract test
after_specify validator: gaps back to ShAIping · spec.md never hand-edited
◆ BA gate: hierarchy approved (workflow gate ba-review)
3.3 · plan under the gates
before_plan: A0 domain check · context loader (standards skills) → /speckit.plan (Constitution Check) · tasks · analyze
after_plan: A3 conformance script → verdict + checklists/architecture.md · ADR draft · after_tasks task guard
plan.md + conformance table · ADRs · tasks.md on the feature branch
◆ design authority sign-off on evidence (verdict, ADRs, analyze report) → Implement
phases → Stories · Epic ‘Design approved’ (one-way, evidence-only)
HUMAN DECISION AT THE BOUNDARY
Design authority sign-off
By: the tech lead, as design authority, signs the plan; the business analyst signs the specification
Entry — evidence at the start
▸ iteration charter approved at the master gate (2 → 3)
▸ feature inside one bounded context · domain map pinned
Guardrails inside the step (scripted checks)
✓ ShAIping’s scripted checks pass before the import
✓ import complete: every UC / SC / AC / BR / D item with its ID (contract test to confirm)
✓ A0: domain-map version pinned; one context per feature
✓ A3: Constitution Check + Architecture Conformance table, verified by script
✓ analyze CRITICAL = 0; tasks carry IDs; fitness-test tasks present
Exit — evidence at the boundary
▸ signed plan + ADRs · spec hash unchanged
▸ conformance green or waived · analyze CRITICAL = 0
▸ tasks carry IDs · Epic ‘Design approved’
A3 · plan conformance — in progress
Full cut with every hook and verdict field: project note big-loop-sequence-diagrams (26 Aug). Slide cut here: fewer than twenty messages, deck vocabulary only.
alternative to slide 3 · solid = call or write · dotted = verdict or approval · ◆ the run pauses for a person
Spec Kit facts verified against github/spec-kit main @ e4895d1 (17 Aug 2026) · in-house status (ShAIping, its Spec Kit integration, standards as skills, Assessor) as stated by UltraSDLC · "to build" = proposal · 6–7 = existing CI/CD & ops
Notes: Alternative to slide 3 — the Design step as a sequence (slide cut of the 26 Aug proposal, updated to today's decisions: tech lead = design authority; 3.5 Speckit2Jira projection added). Lifelines grouped by ownership: humans · in-house · Spec Kit + guardrails · Jira · repository. Frames = bounded loops. Right column = entry evidence, scripted guardrails (v4 slide 9 verbatim), exit evidence.

## Slide 15
4 · Implement — the sequence
Bounded loops inside, humans at the boundaries: the deterministic test loop is drawn because the loop is the point. Same steps 4.1 – 4.6, read top to bottom.
alternative cut
Delivery team (DEV)
Tech lead
QA lead
Spec Kit + guardrails (A4)
Graphify
Test run (workflow shell)
Speckit2Jira → Jira
Repository · CI (Bitbucket)
▲ resume at implement (specify workflow resume)
git ext: checkout NNN-slug (Epic key in the name)
/graphify --update · graph queries instead of reading files
◇ STOP · checklist items open → resolve or confirm (native gate)
4.2 · per task, tests first · every edit checked by the A4 edit guard
/speckit.implement: test tasks first, code under the task ID · PostToolUse edit guard feeds violations back
after_implement / after_converge: A4 fitness runner → verdict · /speckit.converge appends unbuilt work
4.3 · ⟲ deterministic test loop 4⇄5 · do-while red · max N
workflow shell: run the suite (unit · acceptance · fitness)
verdict = exit code · red → back to implement + converge
▲ loop bound reached → escalate to the tech lead
architecture compliance report: A3 + A4 verdicts, waivers, Graphify checks → Epic + PR
○ informed — Epic comment and fields
git push · PR (IDs on commits) · required checks = the same scripts
◆ PR approval on evidence (fitness + test verdicts, review, security scan)
◆ test exit on the evidence bundle → code enters the existing CI/CD, unchanged
HUMAN DECISION AT THE BOUNDARY
PR approval · test exit
By: tech lead, with fitness results, review and security scan attached; QA lead on the deterministic verdict and the requirement → test matrix
Entry — evidence at the start
▸ design authority sign-off (3 → 4) · signed plan.md
▸ tasks.md with Carries: IDs · checklists/architecture.md
Guardrails inside the step (scripted checks)
✓ native: analyze CRITICAL = 0 · every checklist in checklists/ PASS (STOP-gate)
✓ native: test tasks and fitness-test tasks executed first; halt on failure
✓ A4: fitness runner green (rulebook) — after_implement / after_converge
✓ native converge: no unbuilt work left; no phantom completions; commits carry IDs
Exit — evidence at the boundary
▸ tested code with green verdicts on the PR
▸ nothing merges without the same scripts green
▸ Epic ‘Verified’ · pipeline unchanged
A4 · fitness functions — in progress
Open point kept from the 26 Aug note: the deterministic loop is drawn before the tech lead's PR approval, so a red cycle never re-requests an approval.
alternative to slide 4 · solid = call or write · dotted = verdict or approval · ◆ the run pauses for a person
Spec Kit facts verified against github/spec-kit main @ e4895d1 (17 Aug 2026) · in-house status (ShAIping, its Spec Kit integration, standards as skills, Assessor) as stated by UltraSDLC · "to build" = proposal · 6–7 = existing CI/CD & ops
Notes: Alternative to slide 4 — the Implement step as a sequence (slide cut of the 26 Aug proposal, with 4.1 checkout + Graphify and 4.4 compliance report added). Frames = the per-task implement loop and the bounded do-while test loop. Right column = entry evidence, scripted guardrails (v4 slide 10 verbatim), exit evidence.