## Slide 1
3 · Design
From a business specification to a signed plan — checked by scripts, signed by people.
3.1
ShAIping specification creation
BA authors in ShAIping. Twelve scripted checks loop until green. Released as version N, hashed, stored in the specification repository.
3.2
Formal handover ShAIping → Spec Kit
Export → spec.md + handover record, contract test, then the validator. Red goes back to ShAIping — spec.md is never hand-edited.
3.3
Speckit plan creation
A0 domain check before planning, A3 standards conformance after — both scripted, no owner in the loop. Plan (epic), tasks + analyze land on the feature branch.
A3
A0
3.4
Design authority sign-off
Epic moves to 'Design review' in Jira with the evidence links. The TechLead, as design authority, decides — the workflow gate waits.
3.5
Speckit ↔ Jira integration via MCP
Speckit2Jira via MCP: phases → Stories under the Epic, join file jira-mapping.json. One-way, evidence-only. Approved plan = signed plan + ADRs on the branch, spec hash unchanged, Epic 'Design approved' — the resume point for step 4.
⟲ validator red → back to ShAIping · max 3
◆ BA releases version N
◆ BA gate: hierarchy approved
◇ design authority: waiver → ADR
◆ TechLead: design sign-off
○ management informed
Owner
BA
✓
✓
DEV
✓
✓
✓
Architect
TechLead · QA
✓
Agent
In-house
✓
✓
✓
Spec Kit
✓
✓
Speckit2Jira
✓
✓
Graphify
MCP
Bitbucket
✓
✓
✓
✓
Jira
✓
✓
Graphify
CIB Skill repo
specification
✓
integration
✓
✓
✓
architecture
✓
Human
in the loop
◆
◆
◇
◆
○
◆ human decides — the run pauses ◇ decides only if raised (waiver, STOP) ▲ human acts ○ informed ✓ applies to the step ◆ A0 · A3 · A4 architecture gates — scripted, same script in hook · workflow · CI ⟲ bounded loop
A0 to build · A3 in progress · Speckit2Jira to confirm
Notes: 3 · Design — speaker notes (details behind the flow) 3.1 ShAIping specification creation — Owner BA · Agent in-house (ShAIping) · MCP Bitbucket · Skill repo: specification. BA authors and revises until the 12 checks are green; the release of version N (hashed export) is the human decision. 3.2 Handover to Spec Kit — Owner DEV runs the workflow, BA approves the hierarchy at the gate (ba-review) · Agent in-house handover + Spec Kit specify (import) · MCP Bitbucket · Skill repo: integration. Loop: after_specify validator red → back to ShAIping, max 3; spec.md never hand-edited (hash check). 3.3 Plan creation — Owner DEV; the gates run automatically (Auto), nobody owns the step in the loop. A0 domains check (before_plan hook, to build), A3 standards conformance (after_plan; conformance table + verdict JSON; in progress), plan (epic) on the branch, tasks + analyze (tasks.md phases with IDs feed 3.5; analyze CRITICAL = 0). The design authority decides only if a waiver is raised → ADR. 3.4 Design authority sign-off — Owner TechLead (design authority) · Agent Speckit2Jira + workflow gate · MCP Jira · Skill repo: integration. Epic → 'Design review' + evidence links; the workflow gate records the decision. 3.5 Jira mirror + approved plan — Auto · DEV · Agent Speckit2Jira · MCP Jira (+ Bitbucket read) · Skill repo: integration. Phases from tasks.md → Stories; join file jira-mapping.json; one-way, evidence-only. Exit state (former 3.6): signed plan + ADRs on the branch, spec hash unchanged, conformance green or waived, analyze CRITICAL = 0, tasks carry IDs, Epic 'Design approved' — the resume point for step 4. Open: Stories from phases vs from user stories (20 Aug mirror model). Status: A0 to build · A3 in progress · Speckit2Jira to confirm.

## Slide 2
4 · Implement
Bounded loops inside, humans at the boundaries — nothing merges without the same scripts green.
4.1
Git checkout · Graphify code graph
Clone, checkout the branch NNN-slug (Epic key in the name). Graphify refresh so the agent queries the graph instead of reading files.
4.2
Speckit implement ⇄ converge
Tests first, task by task. Every edit checked by the edit guard; fitness verdict after implement and converge. Checklist STOP if items are open.
A4
4.3
Deterministic test loop 4⇄5
Unit · acceptance · fitness run as a workflow step. Red → back to implement, max N. The same command runs again as CI required checks.
4.4
Architecture compliance report
A3 + A4 verdicts and waivers, graph-level checks via Graphify calls, posted to the Jira Epic and the PR. TechLead and Architect are informed — the decision comes later.
4.5
Git push · pull request
Commits carry task + Carries: IDs. PR opened in Bitbucket, draft → ready. Push policy (agent identity vs DEV) to settle.
4.6
PR approval · test exit
TechLead approves the PR on evidence, QA signs the test exit. Epic 'Verified'; code enters the existing CI/CD.
⟲ suite red → back to implement · max N
▲ DEV starts the run
◇ DEV at the checklist STOP
▲ escalate at the loop bound
○ TechLead + Architect informed
◆ TechLead PR · QA test exit
Owner
BA
DEV
✓
✓
✓
✓
Architect
✓
TechLead · QA
✓
Agent
In-house
✓
✓
✓
Spec Kit
✓
✓
✓
✓
Speckit2Jira
✓
✓
Graphify
✓
✓
✓
MCP
Bitbucket
✓
✓
✓
✓
✓
✓
Jira
✓
✓
Graphify
✓
✓
✓
CIB Skill repo
specification
✓
integration
✓
✓
architecture
✓
✓
Human
in the loop
▲
◇
▲
○
—
◆
◆ human decides — the run pauses ◇ decides only if raised (waiver, STOP) ▲ human acts ○ informed ✓ applies to the step ◆ A0 · A3 · A4 architecture gates — scripted, same script in hook · workflow · CI ⟲ bounded loop
A4 in progress · compliance report + test agent to build · push policy open
Notes: 4 · Implement — speaker notes (details behind the flow) 4.1 Checkout + code graph — Owner DEV · Agent Spec Kit git extension + git CLI, then Graphify (ecosystem skill) · MCP Bitbucket (repo / branch lookup; clone and checkout are git CLI) + Graphify (graph queries) · Skill repo: no (Graphify is external). Branch NNN-slug exists since specify; the Epic key in the name feeds the Jira development panel. '/graphify . --update' re-extracts only changed files; the agent queries the graph instead of reading files. DEV resumes the workflow here. 4.2 Implement ⇄ converge under A4 — Auto · DEV · Agent Spec Kit + in-house A4 (edit guard on every edit, fitness verdict after implement / converge) · MCP Bitbucket + Graphify · Skill repo: architecture. DEV decides only at the native checklist STOP. 4.3 Bounded test loop — Auto · DEV · Agent Spec Kit (workflow do-while, analyze) + in-house traceability validator · MCP Bitbucket · Skill repo: specification. Bounded loop, max N; DEV escalates to the TechLead at the bound. Same test command again as CI required checks on the PR (the merge line). 4.4 Compliance report — Auto · Architect · Agent in-house A3+A4 report + Graphify calls (graph-level checks: dependency direction, boundary crossings against the context map) + Speckit2Jira · MCP Jira (Epic comment + fields) + Bitbucket (PR comment) + Graphify (graph queries) · Skill repo: architecture + integration. TechLead and Architect informed; decision in 4.6. 4.5 Git push — Owner DEV · Agent git extension commit + git CLI push · MCP Bitbucket (open PR). Commits carry task + Carries: IDs. Policy open: agent identity vs DEV pushes. 4.6 Approval → CI/CD — Owner TechLead (PR approval on evidence) + QA (test exit) · Agent Speckit2Jira · MCP Jira + Bitbucket · Skill repo: integration. The workflow gate waits; the PR review in Bitbucket is the actual approval, mirrored one-way to Jira. Epic 'Verified'; code enters the unchanged CI/CD. Status: A4 in progress · compliance report renderer + test agent to build · push policy open.

## Slide 3
3 · Design
Spec Kit’s core step — and where most is already done: ShAIping authors, the built ShAIping ↔ Spec Kit integration imports, the architecture standards (skills) feed the plan; A3 makes conformance a scripted verdict and the design authority signs.
Spec Kit native
In-house — available
In-house — in progress
Ecosystem pattern
Missing → to build
3.1
ShAIping specification creation
ShAIping — EventStorming inside a context · D ← BR ← AC ← SC ← UC · 12 scripted checks ✓
3.2
Formal handover ShAIping → Spec Kit
ShAIping ↔ Spec Kit integration ✓ imports the spec (hardening: contract test) · /speckit.specify in import mode
3.3
Speckit plan creation
before_plan: A0 domain check + context loader (standards skills) · /speckit.plan (wrapped) · after_plan: A3 conformance script + ADR draft · analyze (constitution = CRITICAL) · /speckit.tasks (wrapped) + after_tasks task guard
A3
A0
3.4
Design authority sign-off
design authority sign-off on evidence: plan.md with Constitution Check + Architecture Conformance table, analyze report, ADRs · Epic → ‘Design review’ in Jira
3.5
Speckit ↔ Jira integration via MCP
Speckit2Jira via MCP: phases → Stories under the Epic · one-way, evidence-only · Epic ‘Design approved’ = the resume point for step 4
◆ BA releases version N
◆ BA gate: hierarchy approved
◇ design authority: waiver → ADR
◆ TechLead: design sign-off
○ management informed
⟲ validator red → back to ShAIping · max 3
Guardrails inside the step (scripted checks)
✓ ShAIping’s scripted checks pass before the import ✓
✓ import complete: every UC / SC / AC / BR / D item with its ID (contract test to confirm)
✓ A0: domain-map version pinned; one context per feature
✓ A3: Constitution Check + Architecture Conformance table, verified by script
✓ analyze CRITICAL = 0; tasks carry IDs; fitness-test tasks present
Agents & tools on this step
ShAIping — specification authoring · ShAIping ↔ Spec Kit integration
In-house — available
DDD / EventStorming inside a bounded context; golden rule D ← BR ← AC ← SC ← UC; 12 deterministic authoring checks (FAIL blocks, WARN advises); the integration into Spec Kit is built — ShAIping stays the golden source, spec.md is what gets planned. Hardening to confirm: contract test, handover record, hash check.
Architecture standards as skills → rulebook (A3 input)
In-house — in progress
The corporate architecture standards exist as a skills repository (available); binding them to the A-gates as ARCH-### rules with check bindings — loaded by the context loader before plan, referenced by the plan / tasks presets — is in progress.
/speckit.plan · /speckit.tasks · /speckit.analyze — the native levers
Spec Kit native
plan.md carries a Constitution Check ("GATE: must pass before Phase 0 research, re-check after Phase 1 design", gates determined from the constitution); analyze marks constitution conflicts and missing mandated sections CRITICAL; tasks.md by user story with [P] markers — all three read the constitution, so rules placed there are seen natively.
A3 wiring to build: conformance script · decision ledger · task guard
Missing → to build
preset wraps plan with an Architecture Conformance table; after_plan script verifies it (JSON verdict) and writes checklists/architecture.md; ADR drafted into the ledger; after_tasks script checks Carries: IDs and mandated fitness-test tasks. Patterns: adrkit, architect-preview, arch-governance.
Tools: Bitbucket (specification + code repositories) · Jira via MCP (Epic, Stories, gate notification) · CIB skill repo (specification · integration · architecture skills)
Human decision
HUMAN DECISION AT THE BOUNDARY
Design authority sign-off
By: the TechLead, as design authority, signs the plan; the BA signs the specification
◆ BA releases version N of the specification (after the 12 checks)
◆ BA gate — hierarchy approved after the handover validator
◇ design authority — only if a waiver is raised → ADR in the ledger
◆ TechLead — design sign-off on evidence → signed plan + ADRs, Epic ‘Design approved’
○ management informed through the Jira projection
A3 · plan conformance — in progress
MISSING → to build for the guardrails
✗ Handover hardening if not already in the integration: contract test, handover record, hash check on spec.md
✗ A3 wiring: context loader (before_plan), Architecture Conformance preset wrap, conformance script (after_plan)
✗ Decision ledger (ADR per significant decision) and task guard (after_tasks)
◆ human decides — run pauses ◇ only if raised ▲ human acts ○ informed ⟲ bounded loop
Spec Kit facts verified against github/spec-kit main @ e4895d1 (17 Aug 2026) · in-house status (ShAIping, its Spec Kit integration, standards as skills, Assessor) as stated by UltraSDLC · "to build" = proposal · 6–7 = existing CI/CD & ops
Notes: 3 · Design in detail — content from agentic-sdlc-speckit-v4 slide 9 (Step 3 · Design), re-cut onto steps 3.1–3.5. Deviation from v4: the design authority is the TechLead (decision of 31 Aug 2026); v4 said lead architect. Added beyond v4: step 3.5 (Speckit2Jira projection) and the tools line. v4 notes: Spec Kit facts: templates/commands/plan.md and templates/plan-template.md (Constitution Check gate; Phase 0/1 outputs), tasks.md, analyze.md (constitution conflicts CRITICAL). In-house status per Roman (17 Aug 2026): ShAIping available; the ShAIping ↔ Spec Kit integration is built; the architecture standards exist as a skills repository (binding to A-gates in progress); the Architecture Assessor is available. Whether the integration already includes a contract test / handover record / hash check was not stated — shown as “to confirm”. Ecosystem: adrkit, architect-preview, arch-governance, api-evolve.

## Slide 4
4 · Implement
The native Spec Kit agents are already here: implement ⇄ converge build the spec tests-first, with the checklist STOP-gate at the start; A4 adds the fitness-function runner at the end — the same script runs again in the test loop and on the pull request.
Spec Kit native
In-house — available
In-house — in progress
Ecosystem pattern
Missing → to build
4.1
Git checkout · Graphify code graph
before_implement: A0 pin check · context loader (standards) · checkout NNN-slug (Epic key in the name) · Graphify code graph refresh
4.2
Speckit implement ⇄ converge
/speckit.implement ✓ checklist STOP-gate (checklists/architecture.md) · tasks tests-first ✓ incl. fitness test tasks · after_implement: A4 fitness runner · /speckit.converge ✓ appends unbuilt work
A4
4.3
Deterministic test loop 4⇄5
the same script runs again in the 4 ⇄ 5 workflow loop (shell + do-while, max N) · red verdict → back to implement · required checks on the PR
4.4
Architecture compliance report
A3 + A4 verdicts, waivers, graph checks (Graphify calls) → compliance report on the Jira Epic and the PR
4.5
Git push · pull request
PR (IDs on commits) · commits carry task + Carries: IDs · PR opened in Bitbucket, draft → ready
4.6
PR approval · test exit
tech lead approval → 5 · fitness results, review, security scan attached · QA test exit · code enters the existing CI/CD
▲ DEV starts the run
◇ DEV at the checklist STOP
▲ escalate at the loop bound
○ TechLead + Architect informed
◆ TechLead PR · QA test exit
⟲ suite red → back to implement · max N
Guardrails inside the step (scripted checks)
✓ native: analyze CRITICAL = 0 · every checklist in checklists/ PASS (STOP-gate)
✓ native: test tasks and fitness-test tasks executed first; halt on failure
✓ A4: fitness runner green (rulebook) — after_implement / after_converge
✓ native converge: no unbuilt work left; no phantom completions; commits carry IDs
Agents & tools on this step
Native Spec Kit agents — all here today
Spec Kit native — available today
/speckit.tasks: dependency-ordered tasks.md by story ([P] parallel) · /speckit.taskstoissues: GitHub issues · /speckit.analyze: read-only cross-artifact report (constitution conflicts CRITICAL) · /speckit.implement: scans every file in checklists/ and STOPs on unchecked items, runs test tasks first, halts on failure · /speckit.converge: appends unbuilt work · git ext: branch + auto-commit hooks. All verified in the repo — nothing to build.
verify · verify-tasks · staff-review · worktrees · architecture-guard · blueprint-index · Graphify
Ecosystem pattern
Code vs spec artifacts; phantom-completion detection; spec-aware review; worktree isolation for parallel agents; architectural drift detection with refactor tasks; living architecture map with a deterministic CI gate — patterns for A4. Graphify as the code-graph provider: refresh at checkout, graph queries via MCP for the agent and the fitness checks.
A4 · Fitness-function runner + architecture checklist
Missing → to build
speckit.arch.fitness: dependency direction, forbidden imports, boundary crossings against the context map, layering, coupling thresholds — on the code graph, JSON verdict; runs as after_implement hook, in the 4 ⇄ 5 workflow loop and as a CI check (A5 / A6). checklists/architecture.md is written by the A3 conformance script, so implement’s own native gate stops on unmet design-time items.
Agent audit ledger + permission policy
Missing → to build
Who (which agent, under which task) changed what; permissions bounded per task; every commit carries task and requirement IDs.
Tools: Bitbucket (repository, PR, required checks) · Jira via MCP (Epic evidence, PR-approval-ready) · Graphify MCP (graph queries) · mvn / gradle / npm test · CIB skill repo
Human decision
HUMAN DECISION AT THE BOUNDARY
PR approval
By: tech lead, with fitness results, review and security scan attached
▲ DEV starts or resumes the run (specify workflow resume)
◇ DEV at the native checklist STOP — resolve or confirm open items
▲ DEV escalates to the TechLead when the loop bound is hit
○ TechLead + Architect informed by the compliance report on the Epic
◆ TechLead — PR approval on evidence · ◆ QA — test exit → PR + test report
A4 · fitness functions — in progress
MISSING → to build for the guardrails
✗ A4 fitness-function runner on the code graph — hook, workflow loop, CI
✗ Code-graph provider behind the seam (large / brownfield repos)
✗ Agent audit ledger + permission policy
◆ human decides — run pauses ◇ only if raised ▲ human acts ○ informed ⟲ bounded loop
Spec Kit facts verified against github/spec-kit main @ e4895d1 (17 Aug 2026) · in-house status (ShAIping, its Spec Kit integration, standards as skills, Assessor) as stated by UltraSDLC · "to build" = proposal · 6–7 = existing CI/CD & ops
Notes: 4 · Implement in detail — content from agentic-sdlc-speckit-v4 slide 10 (Step 4 · Implement), re-cut onto steps 4.1–4.6 (evidence on the Epic = 4.4, after the bounded test loop). Added beyond v4: Graphify as the code-graph provider (ecosystem card, 4.1 and 4.4), the Jira / Bitbucket tools line, and the in-step human decisions. v4 notes: Spec Kit facts: templates/commands/tasks.md, taskstoissues.md, implement.md ("STOP and ask" on unchecked checklist items; test tasks first; halt on failure), converge.md; extensions/git/extension.yml hooks. Ecosystem: verify, verify-tasks, review, staff-review, worktrees, architecture-guard, blueprint-index.

## Slide 5
A-gates · the principle
An A-gate is not a review slot. It is an agentic suite — agents, skills, MCPs, scripts, hooks and workflow steps assembled for one goal on one loop step — that turns the architecture rulebook into a scripted verdict, enforced at control points and signed by a named human at the boundary.
Anatomy of an A-gate — one agentic suite per loop step: policy elements feed both the maker and the checker; control elements make the verdict binding
POLICY — what the suite obeys
Architecture rulebook: the corporate standards as skills → ARCH-### rules with severity, scope (plan · design · code · runtime) and a check binding
Domain master design: bounded contexts, context map, glossary, owners — every spec and plan pins domain-map@version
Constitution: the rulebook is NON-NEGOTIABLE; features live in one bounded context
Decision ledger: ADRs; waivers only with owner, evidence and expiry
MAKER — agents that produce
Spec Kit commands on the coding agent: specify (import) · plan · tasks · implement ⇄ converge
In-house agents: ShAIping (authoring), Proposer (findings → [PROPOSED])
Presets shape what plan / tasks must contain; the context loader puts rulebook, domain map and ADRs in front of the agent
Tools via MCP: Bitbucket · Jira (Speckit2Jira) · Graphify (code graph)
CHECKER — guardrails with a verdict
Extension command + deterministic script → JSON verdict (satisfied · waiver · violations · rules_skipped)
ShAIping's 12 checks · handover validator · A3 check-plan + task guard · A4 fitness runner · A5 evidence gate · A7 Assessor
A verdict is an exit code, not an opinion; a waiver counts only from the ledger
CONTROL — where a verdict binds
Hook — agent-dispatched, convenient
Workflow shell gate — orchestration, hard (do-while, max N)
CI required status check — the property line (A6), pipeline unchanged
◆ Human gate at the boundary — named role, evidence in front of them, decision recorded
same rules
artefact
verdict
MAKER · CHECKER
Every A-gate pairs a maker with a checker. An agent produces the artefact under the policy; a deterministic script verifies it against the same policy; the verdict is enforced at up to three control points and put in front of a named human at the boundary. Inside the iteration no human waits — between iterations no agent decides.
Guardrail ≠ gate
A guardrail is one checker inside the suite: an extension command with a script and a verdict, attached to a hook. An A-gate composes several guardrails with its policy and control elements — and one guardrail serves several gates: the conformance script runs at A3 and again as a PR check at A6; the fitness runner at A4, in the A5 loop and at A6. Not a 1 : 1 relation.
Example · A3 plan conformance — the same anatomy, filled in
Policy rulebook (standards as skills) · domain map pinned · constitution article · ledger for ADRs and waivers
Maker /speckit.plan wrapped by the preset (Architecture Conformance table) · context loader before it · /speckit.tasks with Carries: IDs
Checkers check-plan script → conformance verdict + checklists/architecture.md · task guard · analyze CRITICAL = 0
Control after_plan hook → workflow shell gate → CI required check (A6)
Human decision at the boundary the design authority signs the plan on the conformance verdict, the ADRs and the analyze report → signed plan version + ADRs; a waiver only through the ledger, with owner and expiry.
Where it lands: plan.md conformance table · checklists/architecture.md · PR status checks · findings.json · decision ledger · KPI view (conformance rate per A-gate, findings aging, waiver debt).
◆ human decides — run pauses ⟲ bounded loop A0–A7 = architecture gates, one per loop step, numbered by the step
Spec Kit facts verified against github/spec-kit main @ e4895d1 (17 Aug 2026) · in-house status (ShAIping, its Spec Kit integration, standards as skills, Assessor) as stated by UltraSDLC · "to build" = proposal · 6–7 = existing CI/CD & ops
Notes: A-gates · the principle. Vocabulary from agentic-sdlc-speckit-v4 (slides 5, 6, 14): every guardrail is an extension command with a script (JSON verdict) attached to a Spec Kit hook, plus a preset that shapes what plan and tasks must contain; hooks are convenient (agent-dispatched), the same scripts run as workflow shell gates and CI checks — the hard line. Policy elements = rulebook (standards as skills → ARCH-### rules with severity, scope, check binding), domain master design, constitution article, decision ledger (ADRs, waivers with owner and expiry). Maker = the agent producing the artefact under the policy (Spec Kit commands, ShAIping, Proposer). Checker = the deterministic script verifying against the same policy. Control = hook → workflow shell gate → CI required check → human gate at the boundary (decision table, slide 2 of v4). Guardrail vs gate: a gate composes several guardrails; one guardrail serves several gates (conformance at A3 and A6, fitness at A4/A5/A6).

## Slide 6
A0 – A7 · what each gate is for
One architecture checkpoint per step of the loop. Each has a goal, takes something in, produces something checked, and a named person decides on evidence — scripts check inside the step, people sign at the boundary.
available
in progress
to build
◆ a named person decides
A0
0 · Domain master design
to build
Everyone builds inside one agreed map of the business domains.
Takes in: the business capability map, owners, the architecture rulebook
Produces: a versioned domain map every requirement, specification and plan refers to; a domain change is a controlled change with a known impact
◆ Decides: lead architect with the domain owner; the architecture review board for structural changes
A1
1 · Requirements
to build
No requirement without a home and an owner.
Takes in: business needs, regulation, feedback and findings from the running system
Produces: requirements assigned to a domain and an owner, with durable IDs; improvement proposals from the last run accepted or rejected — never applied silently
◆ Decides: business owner; the lead architect co-signs the domain assignment
A2
2 · Plan
to build
Start an iteration knowing its architecture debt and dependencies.
Takes in: the approved requirements, capacity, debt items found in operations
Produces: an iteration charter: scope by domain, owners, debt items with evidence, exit criteria — the master gate that starts the next turn
◆ Decides: steering board with the lead architect
A3
3 · Design
in progress
The plan follows the architecture standards before any code exists.
Takes in: the specification signed by the business analyst
Produces: a plan with a conformance verdict, decisions recorded, tasks traceable to requirements; exceptions only as recorded waivers
◆ Decides: design authority (TechLead) signs the plan on the evidence
A4
4 · Implement
in progress
Code cannot cross the boundaries the rules forbid.
Takes in: the approved plan and its tasks
Produces: code built test-first, checked at every edit, with a fitness verdict green or waived; every commit traceable to a task and a requirement
◆ Decides: nobody waits — automatic; the developer only if the checklist stops the run
A5
5 · Test
to build
Proof, not opinion, at test exit.
Takes in: the built code and its tests
Produces: a deterministic test verdict with a requirement → test matrix; the architecture fitness re-run attached to the pull request
◆ Decides: QA lead with the tech lead
A6
6 · Deploy
to build
Nothing enters the pipeline without the same checks green.
Takes in: the pull request with its evidence
Produces: required checks passed on the pull request — the same scripts as inside the loop; the delivery pipeline itself is unchanged
◆ Decides: tech lead approves the pull request; release approval as today
A7
7 · Operate & assess
available
The running system is measured against the same rules — findings become proposals.
Takes in: the delivered system, the rulebook and the domain map
Produces: findings with evidence, turned into proposed requirement or domain changes that people accept or reject at the next turn
◆ Decides: lead architect with the business owner of the domain
The one-line answer: architecture is checked by scripts at every step and signed by named people at the boundaries — nothing built inside the loop can drift from the rules without a recorded, expiring exception.
A-gate number = loop step · A0 sits at the hub, where the domain map lives
Spec Kit facts verified against github/spec-kit main @ e4895d1 (17 Aug 2026) · in-house status (ShAIping, its Spec Kit integration, standards as skills, Assessor) as stated by UltraSDLC · "to build" = proposal · 6–7 = existing CI/CD & ops
Notes: A0–A7 for management — plain-language view of the A-gates, from agentic-sdlc-speckit-v4 slides 1, 2 and 14 (wheel, decision table, shift-left). Goals per gate: A0 domain map guard — every feature inside one bounded context, domain changes through change control; A1 architecture intake — context + owner on every requirement, Assessor proposals accepted by humans; A2 architecture in the iteration charter — debt items with evidence, cross-context dependency check; A3 plan conformance — Architecture Conformance table verified by script, ADRs, task guard; A4 fitness functions — checklist gate at the start of implement, fitness runner after implement / converge; A5 evidence at test exit — fitness re-run in the deterministic loop, NFR tests, verdict on the PR; A6 required PR status checks with the same scripts, pipeline unchanged; A7 Architecture Assessor between 7 and 1, findings → Proposer → human acceptance. Statuses as of the v4 deck: A7 available, A3/A4 in progress, the rest to build. Design authority for A3 = TechLead (31 Aug 2026 decision).

## Slide 7
Why Spec Kit as the spine
Reuse the proven standard for spec-driven development and attach to it — build the policy and the gates, not another SDLC engine. And nothing in the A-gates is married to the spine: the same agentic suite re-binds to any SDD process that exposes the same seams.
Reuse the proven standard — not rebuild it
Proven and open. GitHub Spec Kit: 10 core commands delivered to 30+ agent integrations; facts verified against the repository; an ecosystem of 154 community extensions and 31 presets as patterns.
Native levers reused as-is. Constitution Check gate · analyze (constitution conflicts CRITICAL) · checklist STOP-gate · tests-first implement · converge · git extension · workflows with human gates and resumable state — nothing to build where the spine already has it.
Done today rides on it. ShAIping and the built ShAIping ↔ Spec Kit integration, the architecture standards as a skills repository, the Architecture Assessor (A7) — all attach to the spine instead of replacing it.
Upgrade-safe. requires.speckit_version pinned + a conformance test on upgrade; there is no fork, so there is no fork cost.
How we attach — without forking
Preset
composes templates and commands (append · wrap around {CORE_TEMPLATE}) — shapes what plan and tasks must contain
Extension
new commands + deterministic scripts + config, attached to 20 lifecycle hooks (before / after × 10 commands)
Workflow
the orchestration: gate · shell · if · do-while steps, state persisted, resumable (specify workflow resume)
Bundle + private catalog
preset + extension + workflow installed in one step, versions pinned (sha256), air-gap friendly
Everything corporate ships as our own packages — verified in the sandbox (17 Aug 2026): preset composition, extension hooks, workflow with gates, offline bundle, installed and exercised.
Why it can change — the A-gates are portable
A-gate suite = policy · maker · checker · control
lifecycle hook
workflow gate
CI required check
Spec Kit — the spine today (hooks · workflow · PR)
any SDD process with the same seams: lifecycle hooks · pipeline steps · PR checks
Policy is ours, host-free. The rulebook (standards as skills), the domain master design, the constitution article and the decision ledger live in our repositories — no Spec Kit dependency.
Checkers run anywhere. Guardrails are deterministic scripts with a JSON verdict — the same script in a hook, a workflow step or a CI job.
Providers behind the contract seam. Specification authoring (ShAIping) and the code graph (Graphify) swap independently of the spine.
Exit cost = re-binding the control points — not rebuilding policy, checkers or evidence.
Who owns what: ShAIping owns the specification and its checks · Spec Kit owns plan, tasks, analyze, implement ⇄ converge and the workflow with the human gates · the architecture rulebook is ours and applies to the plan, not the specification · CI/CD and operations stay unchanged.
A0–A7 = architecture gates · the suite = policy + maker + checker + control (slide 5)
Spec Kit facts verified against github/spec-kit main @ e4895d1 (17 Aug 2026) · in-house status (ShAIping, its Spec Kit integration, standards as skills, Assessor) as stated by UltraSDLC · "to build" = proposal · 6–7 = existing CI/CD & ops
Notes: Why Spec Kit as the spine. Sources: speckit-plugin verification (17 Aug 2026 — presets/extensions/workflows/bundles verified in a sandbox against github/spec-kit main @ bf88c9f; 'can be plugged in without forking it'), coverage map v4 (native levers, done-today list, 154 extensions / 31 presets), v4 slide 13 (who owns what). Portability argument: policy artifacts and checkers have no Spec Kit dependency; control points (lifecycle hook · workflow gate · CI required check) exist in any SDD host; providers sit behind the contract seam. Exit cost = re-binding control points.

## Slide 8
Missing → to build · the roadmap
Sequenced by what each item unlocks, not by effort. Every item is a script with a verdict plus the artifact humans decide on; ecosystem pieces are reused where they fit — the gate code is ours.
Missing → to build
A-gate chip = which gate the item completes
1
Rulebook binding + A3 wiring
A3
Build: ARCH-### binding of the standards skills; context loader (before_plan); plan wrap + check-plan (after_plan) → checklists/architecture.md; decision ledger; task guard (after_tasks)
Protects: architecture constrains the plan before code exists; implement cannot start on unmet design items
Builds on: standards skills (available) · Constitution Check · analyze CRITICAL · implement checklist gate · adrkit
2
Domain master design + A0 guard
A0
Build: map, context map, glossary, owners; constitution article; speckit.domain.check (version pin, context) on before_plan / before_implement
Protects: answers “where are the domains”; no orphan features
Builds on: constitution · memory-loader · charter
3
A4 fitness runner + code graph
A4
Build: speckit.arch.fitness on after_implement / after_converge, in the 4 ⇄ 5 do-while and as PR check; fitness-test tasks via the tasks preset; code-graph provider behind the seam
Protects: code cannot cross boundaries the map forbids; verdict identical in hook, loop and CI
Builds on: architecture-guard · blueprint-index · Graphify / AST
4
Domain change control
A0
Build: speckit.domain.change impact report, change classes, gate, re-validation runner, glossary guard
Protects: answers “what happens when we change them”
Builds on: hooks · workflow gate · trace graph
5
A7 → A1 Proposer re-entry
A7→A1
Build: speckit.arch.propose: findings → [PROPOSED] changes into the requirements repository / Step 0; workflow with the human gate; A1 repository check
Protects: the loop closes: findings become requirements, never silent debt
Builds on: Architecture Assessor (available) · assess ext · trace graph
6
Waiver agent + audit ledger
all gates
Build: speckit.arch.waive (owner, evidence, expiry) consulted by every A-gate script; agent action ledger with IDs on commits
Protects: exceptions are explicit and expire; every change is attributable
Builds on: git ext commit hooks · decision ledger
7
A5 / A6 evidence + PR checks
A5 · A6
Build: test evidence gate (results + manifest + fitness → JSON verdict for the loop); NFR tests from Success Criteria; required PR status checks with the same scripts
Protects: the architecture’s promises are proven before code enters the pipeline
Builds on: trace · v-model · workflow do-while · CI status checks
8
A2 charter check · KPIs · handover hardening
A2
Build: iteration charter + decision records with the cross-context dependency check; KPI view (conformance per A-gate, findings aging, waiver debt); confirm contract test / handover record in the integration
Protects: the master gate has evidence; the architect has numbers; the import is provably complete
Builds on: roadmap · scope · workflow inputs · built integration (Speckit2Jira for the KPI view — to confirm)
Done today and reused throughout: ShAIping (specification authoring, 12 scripted checks) · ShAIping ↔ Spec Kit integration · architecture standards as a skills repository · Architecture Assessor (A7, between 7 and 1) · Spec Kit spine on 3–4 (10 commands, 20 hooks, workflows with human gates, presets / extensions / bundles) · existing CI/CD and operations, untouched · 154 community extensions and 31 presets as patterns.
1 → 8 sequenced by dependency and leverage · no effort estimates by design
Spec Kit facts verified against github/spec-kit main @ e4895d1 (17 Aug 2026) · in-house status (ShAIping, its Spec Kit integration, standards as skills, Assessor) as stated by UltraSDLC · "to build" = proposal · 6–7 = existing CI/CD & ops
Notes: Roadmap of the missing agentic suite — content verbatim from agentic-sdlc-speckit-v4 slide 15 (Missing but important — the A-gate roadmap), restyled: 8 items sequenced by dependency and leverage; item 1 turns what is already available (standards as skills, built integration) into a scripted A3 verdict fastest; 2–3 extend enforcement to domains and code; 4–6 close the loop with change control, re-entry and waivers; 7–8 harden evidence. Deploy and operations are out of scope by decision. Addition beyond v4: Speckit2Jira named on item 8 as the delivery vehicle of the KPI view (to confirm).